OCI GOVERNMENT CLOUD OPERATIONS RUNBOOK

# EBLZ Logging Compartment and
Object Storage Retention

Implementation, validation, locking, rollback and cost guide

| Document | Environment | Version | Date |
| --- | --- | --- | --- |
| Operations runbook | OCI Gov / us-langley-1 | 1.0 | August 24, 2026 |

Permanent-control warning: Locking an Object Storage retention rule is irreversible. Use the unlocked test and 14-day approval process in this runbook before the lock becomes effective.

# 1. Purpose and approved design

Purpose. Provide a deployable procedure for collecting OCI logs, delivering immutable evidence to Object Storage, applying a time-bound retention rule, controlling the permanent lock and estimating storage cost.

Scope decision: The compartment organizes logging resources. The retention rule is attached to the evidence bucket. The compartment itself cannot be retention-locked.

| Decision area | Approved baseline |
| --- | --- |
| Identity | Keep the existing Default identity domain with ADFS and YubiKey integration. No separate domain is required for this control. |
| Compartment | Use EBLZ::VDMS::Logging as the administrative boundary. |
| Policy limit | Do not create policy object 101. Append statements to existing consolidated root policies and scope them to the Logging compartment. |
| Evidence storage | Use a private Object Storage bucket named eblz-security-evidence-worm. |
| Retention | Use a seven-year time-bound rule as the working baseline, subject to records-management approval. |
| Cost control | Keep recent objects in Standard and transition older objects to Archive after 90 days. |
| Locking | Create unlocked, test, obtain approvals, then schedule the permanent lock at least 14 days in advance. |

# 2. Component boundaries

| Component | Function | Retention locked? |
| --- | --- | --- |
| EBLZ::VDMS::Logging | Compartment boundary for logs, connectors, buckets and alarms | No |
| OCI Logging | Searchable Audit, service, VCN, firewall and application logs | Not by Object Storage rules |
| Connector Hub | Transfers Logging data to Object Storage | No |
| Evidence bucket | Long-term evidence repository | Yes, through a bucket rule |
| Retention rule | Prevents object overwrite, metadata change and deletion | Yes |
| Lifecycle rule | Moves eligible objects to Archive and removes expired objects | No |
| IAM policy | Controls administrators, auditors and service principals | No |

Figure 1. Recommended immutable logging evidence flow

# 3. Pre-deployment inputs and approvals

| Input | Value or owner |
| --- | --- |
| Region | us-langley-1 |
| Logging compartment path | EBLZ::VDMS::Logging |
| Logging compartment OCID | <LOGGING_COMPARTMENT_OCID> |
| Connector compartment OCID | <CONNECTOR_COMPARTMENT_OCID> |
| Object Storage namespace | <OBJECT_STORAGE_NAMESPACE> |
| Evidence bucket | eblz-security-evidence-worm |
| Retention duration | 7 years - confirm with records management |
| Lock approver | VDSS Security / Authorizing Official |
| Cost owner | FinOps |
| Evidence owner | Security Operations / Records Management |

- Confirm that the selected log sources are enabled and producing data.

- Confirm expected daily ingestion in GB/day and the seven-year cost envelope.

- Confirm the legal retention period, Archive restore objective and deletion rule after expiry.

- Confirm break-glass administration through the existing Default identity domain.

- Confirm that no application depends on object overwrite or versioning in the evidence bucket.

# 4. IAM changes without creating policy object 101

Implementation rule. Add these statements to existing consolidated root policy objects. Do not create a new policy object. Root attachment is acceptable because each statement is restricted to the nested Logging compartment or exact compartment OCID.

## 4.1 Platform administration

Allow group 'Default'/'VDMS-Platform-Admins' to manage buckets in compartment EBLZ:VDMS:Logging where request.permission != 'RETENTION_RULE_LOCK'

Allow group 'Default'/'VDMS-Platform-Admins' to manage objects in compartment EBLZ:VDMS:Logging

## 4.2 Security approval and permanent locking

Allow group 'Default'/'VDSS-Security-Admins' to manage buckets in compartment EBLZ:VDMS:Logging where any {request.permission='BUCKET_UPDATE', request.permission='RETENTION_RULE_MANAGE', request.permission='RETENTION_RULE_LOCK'}

## 4.3 Auditor read access

Allow group 'Default'/'Security-Auditors' to read buckets in compartment EBLZ:VDMS:Logging

Allow group 'Default'/'Security-Auditors' to read objects in compartment EBLZ:VDMS:Logging

## 4.4 Connector Hub write-only access

Allow any-user to manage objects in compartment id <LOGGING_COMPARTMENT_OCID>

where all {

request.principal.type='serviceconnector',

request.principal.compartment.id='<CONNECTOR_COMPARTMENT_OCID>',

target.bucket.name='eblz-security-evidence-worm',

any {

request.permission='OBJECT_CREATE',

request.permission='OBJECT_INSPECT'

}

}

Policy validation: Replace every placeholder and validate the statements in a non-production compartment before deployment. The retention-lock operation requires BUCKET_UPDATE, RETENTION_RULE_MANAGE and RETENTION_RULE_LOCK.

# 5. Implementation procedure

## Phase 1 - Create the dedicated Logging compartment

- Open Identity and Security > Compartments.

- Select the VDMS compartment - The full parent path is EBLZ::VDMS.

- Create the child compartment - Name it Logging and provide the approved description and tags.

- Record the compartment OCID - Use it in Connector Hub and IAM statements.

- Verify tenancy guardrails - Confirm quotas, budget, tag defaults and administrator access.

CD3 entry: In the Compartments sheet, use Name = Logging and Parent = EBLZ::VDMS. Do not place a full path in the Name column.

## Phase 2 - Create the evidence bucket

- Open Storage > Object Storage & Archive Storage > Buckets.

- Select EBLZ::VDMS::Logging.

- Create eblz-security-evidence-worm.

- Set visibility to Private and disable public access.

- Keep versioning Disabled - If reusing a bucket, suspend versioning before retention is added.

- Select Standard storage - Use the approved Oracle-managed or standard Vault encryption key.

- Do not create PAR URLs - The evidence path must use authenticated access.

- Record the namespace and bucket details.

| Bucket setting | Required baseline |
| --- | --- |
| Name | eblz-security-evidence-worm |
| Compartment | EBLZ::VDMS::Logging |
| Visibility | Private |
| Versioning | Disabled or Suspended |
| Default tier | Standard |
| Public access | Disabled |
| Pre-authenticated requests | None |
| Retention lock | Not during initial creation |

## Phase 3 - Configure Logging delivery

- Enable approved logs - Include Audit, VCN flow, Network Firewall, WAF, Vault, IAM and application logs as applicable.

- Open Observability and Management > Connector Hub.

- Create a connector in EBLZ::VDMS::Logging.

- Choose Logging as the source.

- Select the approved log groups and logs.

- Choose Object Storage as the target.

- Select eblz-security-evidence-worm.

- Activate the connector and enable connector logs.

- Verify new uniquely named objects arrive before adding retention.

Delivery gap risk: Connector Hub retains Logging source data for a limited delivery window. Configure alarms for repeated failures and investigate immediately.

## Phase 4 - Test the pipeline before retention

- Generate a known test event.

- Confirm the event appears in OCI Logging.

- Confirm Connector Hub writes a corresponding object.

- Download and validate the object as Security-Auditors.

- Confirm VDMS-Platform-Admins can administer the bucket.

- Confirm unauthorised users cannot list or read evidence.

- Save screenshots, object name, timestamps and connector status as evidence.

## Phase 5 - Create the retention rule unlocked

- Open the bucket and select Policies.

- Locate Retention rules and select Create rule.

- Choose Time-bound.

- Enter 7 Years - Replace this value if records management approves a different duration.

- Leave Enable retention rule lock unchecked.

- Create the rule - It becomes active immediately even though it is still editable.

oci os retention-rule create \

--namespace-name <OBJECT_STORAGE_NAMESPACE> \

--bucket-name eblz-security-evidence-worm \

--display-name seven-year-security-evidence \

--time-amount 7 \

--time-unit YEARS \

--region us-langley-1

## Phase 6 - Validate the active unlocked rule

- Upload a new test object.

- Confirm read and download succeed.

- Attempt to overwrite the object - The operation must fail.

- Attempt to modify object metadata - The operation must fail.

- Attempt to delete the object - The operation must fail.

- Confirm Connector Hub can continue writing new objects.

- Confirm the unlocked rule can still be corrected or deleted by an approved administrator.

- Record the retention rule ID and validation evidence.

oci os retention-rule list \

--namespace-name <OBJECT_STORAGE_NAMESPACE> \

--bucket-name eblz-security-evidence-worm \

--region us-langley-1

## Phase 7 - Configure lifecycle cost control

- Open the bucket's Lifecycle policy rules.

- Create a transition rule for objects older than 90 days.

- Select Move to Archive as the action.

- Apply the rule to the approved object scope.

- Optionally configure deletion after retention expiry plus a compliance buffer.

- Test Archive restore and record recovery time.

Lifecycle interaction: Lifecycle can change the storage tier of retained objects. It cannot delete an object while the retention period is active.

## Phase 8 - Approve and schedule the permanent lock

- Obtain written approval from Security, Records Management, Legal and the service owner.

- Confirm the retention duration and cost estimate.

- Schedule the lock at least 14 days in the future.

- Create notifications for seven and three days before the lock date.

- Run a final rollback and restore test during the delay.

- Cancel or correct the rule before the deadline if any acceptance test fails.

- After the lock becomes effective, capture the final rule status and approval evidence.

oci os retention-rule update \

--namespace-name <OBJECT_STORAGE_NAMESPACE> \

--bucket-name eblz-security-evidence-worm \

--retention-rule-id <RETENTION_RULE_ID> \

--time-rule-locked "<APPROVED_UTC_TIMESTAMP>" \

--region us-langley-1

Stop condition: Do not run the lock command if the duration, cost, records schedule, restore test, IAM separation or auditor access remains unresolved.

## Phase 9 - Operational monitoring

- Alarm on Connector Hub failures or automatic deactivation.

- Monitor daily object count, bytes written and missing delivery windows.

- Review Archive transition and restoration quarterly.

- Review auditor read access and security administrator membership quarterly.

- Track retained-storage cost against the Logging compartment budget.

- Preserve lock approvals, CLI output, policy versions and validation evidence.

# 6. Rollback and irreversible-control handling

| State | Available response |
| --- | --- |
| Before rule creation | Delete the test bucket or adjust the delivery design normally. |
| Unlocked rule active | Update or delete the rule, then retest. Objects remain protected while the rule exists. |
| Lock scheduled, delay active | Correct or remove the lock schedule before the effective timestamp. |
| Rule permanently locked | No rollback. The duration cannot be shortened and the rule cannot be unlocked. |
| Objects reach retention expiry | Approved lifecycle deletion can remove expired objects. New objects continue to receive the full retention period. |

Irreversible result: After the rule is permanently locked, neither a tenancy administrator nor Oracle Support can unlock it. Only retention-duration increases are allowed.

# 7. Cost model

Retention feature charge. Oracle's public price list does not show a separate SKU for creating or locking a retention rule. Charges come from stored capacity, requests, retrieval and transfer. Your us-langley-1 Government Cloud contract is authoritative.

| Public price component | Approximate rate |
| --- | --- |
| Standard Object Storage | $0.0255 per GB-month |
| Archive Storage | $0.0026 per GB-month |
| Object Storage requests | $0.0034 per 10,000 requests |
| Archive minimum storage duration | 90 days |

| Retained amount | All Standard / month | All Archive / month |
| --- | --- | --- |
| 1 TB | $26.11 | $2.66 |
| 10 TB | $261.12 | $26.62 |
| 100 TB | $2,611.20 | $266.24 |

Seven-year logging examples at year-seven steady state

| Daily ingestion | Data retained | All Standard | 90-day Standard + Archive |
| --- | --- | --- | --- |
| 1 GB/day | 2.56 TB | $65/month | $9/month |
| 10 GB/day | 25.55 TB | $652/month | $87/month |
| 100 GB/day | 255.50 TB | $6,515/month | $870/month |

- Formula: monthly storage cost = retained GB x applicable GB-month rate.

- The blended examples assume the newest 90 days remain Standard and older retained data is Archive.

- Estimates exclude OCI Logging charges, restore operations, API requests, network transfer and Government contract adjustments.

- If expired objects are not deleted, retained capacity and cost continue growing beyond year seven.

# 8. Auditor-tenancy variation

Preferred evidence boundary. If the dedicated Auditor tenancy is available, place the final immutable bucket there and send logs directly through Connector Hub using matching cross-tenancy Define, Endorse and Admit statements.

- Do not rely on native Object Storage replication for a retained destination bucket.

- OCI does not allow retention rules on replication destination buckets.

- Restrict the remote Connector Hub principal to OBJECT_CREATE and OBJECT_INSPECT.

- Keep auditors read-only and exclude object update and delete permissions.

- Retain the source and destination policy changes in separate deployment records.

# 9. Acceptance checklist

- [ ] Logging compartment exists at EBLZ::VDMS::Logging.

- [ ] No new identity domain was created; Default ADFS/YubiKey administration remains functional.

- [ ] No policy object 101 was created; required statements were added to consolidated policies.

- [ ] Evidence bucket is private and has no PAR URLs.

- [ ] Versioning is disabled or suspended.

- [ ] Connector Hub is delivering the approved log sources.

- [ ] Auditors can read evidence but cannot change or delete it.

- [ ] Overwrite, metadata-update and delete tests fail while retention is active.

- [ ] Archive transition and restoration have been tested.

- [ ] Seven-year cost was approved against the Government Cloud rate card.

- [ ] Security and records-management approvals are attached.

- [ ] Lock notices were scheduled for seven and three days before the effective date.

- [ ] Final lock status and retention rule ID are recorded.

# 10. Evidence record

| Evidence item | Recorded value |
| --- | --- |
| Change ticket |  |
| Logging compartment OCID |  |
| Bucket and namespace |  |
| Connector OCID |  |
| Retention rule ID |  |
| Retention duration |  |
| Scheduled lock timestamp |  |
| Security approval |  |
| Records-management approval |  |
| Cost approval |  |
| Validation evidence location |  |
| Operator and completion date |  |

# 11. Authoritative references

- Oracle Object Storage Data Retention Rules - behavior, IAM permissions, lock restrictions, lifecycle, replication and versioning interactions

- Creating an Object Storage Retention Rule - Console and CLI creation procedure

- Oracle Connector Hub Overview - Logging source and Object Storage target behavior

- Centralize Logs Across OCI Tenancies - cross-tenancy Connector Hub and create-only object access example

- Oracle Archive Storage FAQ and Pricing - public Standard, Archive, request and minimum-duration rates

Government Cloud pricing note: Public prices are planning estimates only. Validate every rate and free-tier assumption against the current us-langley-1 Government Cloud contract before approval.